## Slide 1: Tool: Checklist to Review Your HR Technology Roadmap
Notes: Ver 2022-1208
Presenter's Name
Presenter's Name

## Slide 2: Instructions
HR technology leaders can use this checklist to ensure execution of all necessary steps in reviewing their HR technology roadmap effectively and contextualizing it for their organization. Post review, HR technology leaders can note down summarized next steps to be taken.
The tool provides a structure and action steps to review the HR technology roadmap:
Note: This tool is meant to provide guidance on your approach to reviewing an HR technology roadmap. Your HR technology strategy and roadmap can be refreshed either recurringly (annually/biannually/quarterly) or be trigger-based, i.e., when a major business or technology event happens (e.g., major business strategy change, M&A, impending end-of-vendor-support for a major technology, etc.).
How to Use the Tool
Prepare | HR Technology Roadmap Review
Act | Components of the Checklist Reassess Business Outcomes (+Illustrative example) Refresh Needs and Gap Analysis Review Market Scan and Portfolio Assessment Measure and Replan
Next Steps | Next Steps: Action Items

## Slide 3
Measure and Replan
Reassess Business Outcomes
Refresh Needs and Gap Analysis
Identify any new stakeholders and business outcomes
Update timelines and guiding principles
Engage and get buy-in from any new stakeholders
Review Market Scan and Portfolio Assessment
HR Technology Roadmap Review
Assess current state and capture emerging requirements
Identify new personas or journeys added and updates to existing ones
Conduct gap analysis and reprioritize HR business capabilities
  Note: This is an illustrative order. Your review and timelines can and should be customized to meet requirements and operations of your organization on a local and global level.
Distinctive
Gaps and Needs Identified
Clarity on
Destination
Steps and Outcomes of the Technology Roadmap Review
Measure value of the roadmap initiatives
List down new quick wins and high value initiatives
Conduct governance meeting with stakeholders to assess progress
Scan market landscape
Understand new vendors and specific vendor capabilities
Reassess HR technology portfolio options
Best-Fit
Technology Portfolio
Path for
Transformation

## Slide 4
Key Activities: List of activities for checking and ensuring successful execution of each of the five steps in the reviewing process of the HR technology roadmap.
Status Legends: Green — reflects activity completion; Yellow — reflects progress made but not fully completed; Red — reflects no progress made.
Barriers to Completion: Description of any roadblocks/challenges/limitations in place that is hindering completion of the activity. This needs to be filled only in case of status being yellow or red.
Action Steps: For activity completion, a list of planned activities or interventions that need to take place and their respective timelines.
Components of the Checklist

## Slide 5: Reassess Business Outcomes
Key Activities | Status | Barriers to Completion | Action Steps
Identify new stakeholders that are now significant to the roadmap implementation.* | Complete | NA | NA
Identify new business outcomes that are now critical to achieve for the HR technology vision through strategic interviews with stakeholders.* | Complete | NA | NA
Update vision, timelines and guiding principles based on stakeholder consultations.* | Complete | NA | NA
Engage new stakeholders identified to communicate expectations and gain buy-in for the roadmap. | In Progress | Conflict in updating the budget of HR technology based on new outcomes, with the new finance leader. | Set up time for discussion with the finance leader and share updates/ new developments with them by [X] date.
Create a template that can be used in every review to maintain consistency in communicating changes to stakeholders. | In Progress | … | …
Schedule open hours for stakeholders to share evolving questions and concerns and get clarity on the updated plan. | Inactive | … | …
*Activities marked with an asterisk should be considered essential.
Instruction: Refer below for an illustrative example of how to ensure the vision is still aligned with your current roadmap and plan.

## Slide 6: Refresh Needs and Gap Analysis
Key Activities | Status | Barriers to Completion | Action Steps
Assess the current state and capture emerging requirements. - For support, use the tool below to support the process of gathering business and user requirements, conducting vendor reviews and formulating proposal requests.* Tool: RFI for HCM Technology Functional Requirements | In Progress | Current lack of prioritization from [X] business units. | Create a prioritized list of distinctive requirements to understand what’s unique and/or critical versus nice-to-have by [X] date.
Identify new personas and journeys as well as updates to existing ones by regularly listening to employees, managers, and other personas (e.g., through interviews, focus groups, and surveys).* |  |  | 
Conduct a gap analysis to determine which of the prioritized HR business capability still has gaps in achieving the HR and talent imperatives.* |  |  | 
Based on the analysis, reprioritize HR business capabilities (if required) for transformation. |  |  | 
Develop a strategic plan to communicate the new priorities and changes to relevant stakeholders and get their buy-in. |  |  | 
Instruction: Refer below for a checklist to identify any gaps or business requirements that have emerged or changed.
*Activities marked with an asterisk should be considered essential.

## Slide 7: Review Market Scan and Portfolio Assessment
Key Activities | Status | Barriers to Completion | Action Steps
Scan the market to understand the vendor landscape, specific vendor capabilities and check if there are any new vendors that should be considered.* | In Progress | We are currently considering too many technology vendors in the market for our short-list. | Make a list of relevant vendors, determine their strengths and weaknesses by [X] date.
Reaffirm vendors under consideration and shortlist based on viability, maturity, relevance and roadmap fit.* |  |  | 
Reassess the HR technology portfolio options to ensure fit with new strategic, functional, and technical needs.* |  |  | 
Monitor the HR technology landscape continuously to keep abreast of new technology launches and peer reviews. |  |  | 
Instruction: Refer below for a checklist to examine the internal and external state and the technology portfolio.
*Activities marked with an asterisk should be considered essential.

## Slide 8: Measure and Replan
Key Activities | Status | Barriers to Completion | Action Steps
Measure value of the roadmap initiatives based on: ability to achieve the vision alignment with the strategic guiding principles impact on prioritized business outcomes feedback from stakeholders contribution towards meeting the distinctive requirements within high-priority HR business capabilities Compare these initiatives’ value with what was estimated previously to understand extent of achievement.* | In Progress | Time constraints to complete this step before the upcoming stakeholder governance meeting. | Identify root cause of expected outcomes deviations for critical roadmap initiatives by [X] date.
List down new quick wins as well as long term initiatives that will produce high value with relatively low complexity and time.* |  |  | 
Conduct a governance meeting with stakeholders to assess progress against the roadmap and the shifts made. These governance / steering committee meetings have a recommended cadence of quarterly, (or at least bi-annually), to get stakeholder feedback and identify triggers to refresh the roadmap.* |  |  | 
Create a simple and easy-to-understand template to communicate roadmap’s progress to business leaders. |  |  | 
Discuss the progress with business leaders and get their inputs for agreement and further plan of action. |  |  | 
Instruction: Refer below for a checklist to measure the progress of the targeted plan.
*Activities marked with an asterisk should be considered essential.

## Slide 9: Next Steps: Action Items
Instruction: Refer below for a list of summarized action steps surfaced from the checklist.
Action Items | Timeline
(Example) Refresh Needs and Gap Analysis Assess the current state and capture emerging requirements: Create a prioritized list of distinctive requirements to understand what’s unique and/or critical versus nice-to-have. | [X] Date
(Example) Examine Best-Fit Future State Scan the market to understand the vendor landscape, specific vendor capabilities and potential future-state technology portfolio options that can be considered: Monitor the HR technology landscape to keep abreast of new technology launches, vendors and peer reviews. Use outside-in perspectives such as insights from vendor briefings and demos, and conferences and tradeshows to understand the vendor landscape and specific vendor capabilities, new relevant vendors, compare their strengths and weaknesses. | [X] Date